Project Requirements

1. Project Overview

This project involves conducting a structured software testing process for a past project that includes a User Interface (UI), Object-Oriented Programming (OOP), and Database implementation. The goal is to evaluate software quality, identify bugs, and ensure system reliability by executing well-planned testing phases.

2. Team Composition

A group of exactly 4 members will be formed, with each member assigned specific testing responsibilities.

3. Selected Project

The project selected for testing must have:

- A functional User Interface (UI)

- Object-Oriented Programming (OOP) principles implemented

- A Database backend

- Previously developed features and functionalities

4. Testing Plan

The testing process will follow a structured Software Testing Life Cycle (STLC), which includes:

4.1 Test Planning

A Test Plan document will be created, covering:

- Scope and Objectives

- Test Strategy

- Testing Levels (Unit, Integration, System, and Acceptance Testing)

- Testing Types (Functional, Structural, and Test Automation)

- Test Deliverables

- Risks and Mitigation Strategies

4.2 Test Documentation

The following test artifacts will be prepared:

- Test Scenarios: High-level descriptions of what needs to be tested.

- Test Cases: Detailed test scripts including steps, expected results, and actual results.

- Test Data: Sample data required for executing test cases.

- Test Execution Reports: Results from test runs, including pass/fail status and defect tracking.

4.3 Module-Based Task Distribution

The project will be divided into testing modules, ensuring each member is assigned specific responsibilities:

| Module | Responsible Tester | Testing Type |
| --- | --- | --- |
| User Interface (UI) Testing | Member 1 | Functional Testing (UI/UX, usability, responsiveness) & Test Automation |
| Backend & Database Testing | Member 2 | Structural Testing (data integrity, SQL queries, performance) |
| Integration Testing | Member 3 | Functional & Security Testing (Integrations, authentication, access control) |
| Overall System Testing | Member 4 | Regression Testing, Blackbox testing |

4.4 Task Assignment

Tasks will be created and assigned based on modules. Each team member will:

- Design and document test cases

- Execute tests and log defects

- Track progress using a test management tool (Excel)

- Report findings in a Test Execution Report

4.5 Test Execution

- Tests will be executed in different environments (local, staging, production-like).

- Test Automation tools will be used for repetitive test cases where applicable.

- Issues will be logged in a bug tracking system.

4.6 Test Reporting

- Defect Reports will be prepared, including severity and priority.

- Test Summary Report will be shared with stakeholders.

- Final Review Meeting will be conducted to discuss overall test effectiveness.

5. Expected Deliverables

- Test Plan Document

- Test Cases & Scenarios

- Test Execution Reports

- Bug Reports & Logs

- Final Test Summary Report

6. Tools and Technologies

- Test Management: JIRA, TestRail, or Excel

- Automation: Selenium, Postman, JUnit (where applicable)

- Defect Tracking: GitHub Issues, Bugzilla, JIRA

- Database Testing: SQL Queries, Postman (for API requests)

7. Timeline

| Phase | Duration |
| --- | --- |
| Team Formation & Project Selection | 1 Week |
| Test Planning & Documentation | 2 Weeks |
| Test Execution & Bug Reporting | 3 Weeks |
| Test Closure & Final Report | 1 Week |

8. Marks Distribution

| S. No | Activity | Marks |
| --- | --- | --- |
| 1 | Project Selection | 5 |
| 2 | Test Plan Document | 10 |
| 3 | Test Case Design and Documentation | 10 |
| 4 | UI and Test Automation | 15 |
| 5 | Functional Testing | 15 |
| 6 | Structural Testing | 15 |
| 7 | Overall System Testing | 10 |
| 8 | Bug Reports & Defect Logging | 10 |
| 9 | Final Test Summary and Presentation | 10 |

In your presentation you will include these items as your Slides.